🎙 SIGNAL Real-Time AI Voice Intelligence Platform — Complete Project Blueprint

| React + TypeScript | Node.js + WebSockets | AI APIs | Postgres + Redis | Docker + AWS |
| --- | --- | --- | --- | --- |

SIGNAL is a full-stack, real-time AI voice intelligence platform that captures live audio, transcribes it in real-time, runs AI analysis pipelines (sentiment, named entities, action items, anomaly detection), and surfaces intelligence on a live ops dashboard. This document is your complete engineering blueprint — from architecture to deployment.

| 3–6 Months Timeline | 6 Core Technologies | 4 Build Phases | ∞ Portfolio Impact |
| --- | --- | --- | --- |

# 1. Project Vision & Goals

## 1.1 What Is SIGNAL?

SIGNAL is a real-time voice intelligence platform designed to ingest live audio streams, transcribe speech with sub-second latency, and run AI inference pipelines that extract actionable intelligence — all visualized on a live dashboard. The platform is architected for high-throughput, low-latency audio processing and is applicable across defense, healthcare, enterprise ops, and media industries.

## 1.2 Who Would Use It?

- Defense / Intelligence: Ops center operators monitoring field communications for anomalies and named entity extraction

- Healthcare: Clinical documentation assistants that transcribe patient consultations and flag critical mentions (medications, diagnoses)

- Enterprise: Meeting intelligence tools that extract action items, decisions, and sentiment from calls in real time

- Media / Journalism: Live broadcast monitoring with keyword detection and speaker diarization

## 1.3 Core Learning Goals

| Skill Domain | What You Will Build & Learn |
| --- | --- |
| Full-Stack Architecture | Design a layered, production-grade React + Node.js system with clear separation of concerns |
| Real-Time Systems | WebSockets, WebRTC audio capture, streaming pipelines, event-driven architecture |
| AI/LLM Integration | Streaming AI APIs, prompt engineering, tool-use, RAG with pgvector |
| Database Design | Postgres schema design, indexing, Redis pub/sub and caching strategies |
| System Design | Job queues (BullMQ), worker processes, horizontal scaling concepts, rate limiting |
| DevOps | Docker Compose, environment management, AWS deployment (ECS or Elastic Beanstalk) |

# 2. Technology Stack

Every technology choice is intentional — selected to maximize both industry relevance and learning depth.

| Layer | Technology | Purpose | What You'll Learn |
| --- | --- | --- | --- |
| Frontend | React 18 + TypeScript | UI Framework | Component architecture, hooks, TypeScript generics, state management |
| Frontend | Zustand / Redux Toolkit | State Management | Global state patterns, async state, real-time update strategies |
| Frontend | TailwindCSS + shadcn/ui | Styling | Utility-first CSS, design systems, accessible component libraries |
| Frontend | WebAudio API + WebRTC | Audio Capture | Browser audio streaming, MediaStream, AudioWorklet, PCM encoding |
| Frontend | Recharts / D3.js | Visualization | Real-time charting, waveform rendering, timeline components |
| Backend | Node.js + Express / Fastify | HTTP API Server | REST API design, middleware, request lifecycle, TypeScript on server |
| Backend | ws / Socket.IO | WebSocket Server | Bidirectional streaming, rooms, namespaces, reconnection logic |
| Backend | BullMQ + Redis | Job Queue | Async job processing, concurrency, retry logic, queue monitoring |
| AI/ML | OpenAI Whisper API | Speech-to-Text | Audio transcription APIs, chunking strategies, streaming transcription |
| AI/ML | Anthropic Claude API | Intelligence Layer | Tool use, streaming responses, prompt engineering, context management |
| AI/ML | OpenAI Embeddings | Semantic Search | Vector embeddings, similarity search, RAG pipeline construction |
| Database | PostgreSQL + pgvector | Primary DB | Schema design, migrations, indexing, vector similarity queries |
| Database | Redis | Cache + Pub/Sub | Caching strategies, pub/sub messaging, session storage, rate limiting |
| DevOps | Docker + Docker Compose | Containerization | Multi-service orchestration, Dockerfiles, networking, volumes |
| DevOps | AWS (ECS / S3 / RDS) | Cloud Deployment | Cloud architecture, managed services, environment configs, CI/CD basics |

# 3. System Architecture

## 3.1 High-Level Architecture

SIGNAL follows a layered, event-driven architecture with three main planes: the Client Plane (browser audio capture + dashboard UI), the Server Plane (API, WebSocket gateway, job queue workers), and the Intelligence Plane (AI pipeline workers that process transcription chunks).

[ CLIENT PLANE ] Browser Audio (WebRTC / WebAudio API)

⬇ PCM audio chunks over WebSocket ⬆ real-time transcript + intelligence events

[ SERVER PLANE ] Node.js API + WebSocket Gateway + BullMQ Workers

⬇ transcription jobs to queue ⬆ AI analysis results via Redis pub/sub

[ INTELLIGENCE PLANE ] Whisper STT → Claude Analysis → pgvector Search

⬇ persist transcripts + embeddings ⬆ query results

[ DATA PLANE ] PostgreSQL + pgvector ¦ Redis Cache + Pub/Sub

## 3.2 Key Data Flows

### Audio Ingestion Flow

- User clicks "Start Session" — browser requests microphone via getUserMedia()

- AudioWorklet processor captures PCM chunks (16kHz, mono, 16-bit) every 250ms

- Chunks sent via WebSocket binary frames to the Node.js gateway

- Gateway accumulates chunks into ~3s audio buffers, pushes a transcription job to BullMQ

- Whisper Worker picks up the job, calls OpenAI Whisper API, returns transcript segment

- Transcript segment persisted to Postgres, published to Redis channel for the session

- Node.js gateway subscribes to Redis channel, pushes transcript to client via WebSocket

- Client renders transcript segment live on the dashboard

### AI Intelligence Flow

- Every new transcript segment triggers an analysis job in BullMQ

- Claude Analysis Worker receives the segment + rolling context window (last ~2000 tokens)

- Claude runs structured analysis: sentiment score, named entities, action items, anomaly flag

- Results returned as JSON via tool-use, stored in Postgres

- Published to Redis — gateway forwards intelligence events to the client in real time

- Client updates dashboard panels: sentiment graph, entity list, action item tracker

### Semantic Search Flow

- Each transcript segment is embedded via OpenAI text-embedding-3-small

- Embedding vector stored in Postgres via pgvector extension

- User types a search query in the dashboard search bar

- Query embedded, cosine similarity search runs against session transcript vectors

- Top-K matching segments returned and highlighted in the transcript timeline

# 4. Project Directory Structure

The monorepo is organized into three top-level packages: client (React frontend), server (Node.js backend), and shared (TypeScript types shared between both). Docker Compose orchestrates all services locally.

signal/ ├── client/ # React + TypeScript frontend │ ├── src/ │ │ ├── components/ │ │ │ ├── dashboard/ # Main ops dashboard layout │ │ │ ├── session/ # Session controls + audio recorder │ │ │ ├── transcript/ # Live transcript feed + highlighting │ │ │ ├── intelligence/ # Sentiment, entities, actions panels │ │ │ └── search/ # Semantic search UI │ │ ├── hooks/ │ │ │ ├── useAudioCapture.ts # WebRTC + AudioWorklet hook │ │ │ ├── useWebSocket.ts # WS connection + reconnect logic │ │ │ └── useSession.ts # Session state management │ │ ├── stores/ # Zustand global state stores │ │ ├── services/ # API client, WS client │ │ └── types/ # Frontend-specific types │ ├── public/ │ ├── Dockerfile │ └── vite.config.ts │ ├── server/ # Node.js + TypeScript backend │ ├── src/ │ │ ├── api/ │ │ │ ├── routes/ # REST API route handlers │ │ │ └── middleware/ # Auth, rate limit, error handling │ │ ├── websocket/ │ │ │ ├── gateway.ts # WS server + connection manager │ │ │ └── handlers/ # Audio chunk, session event handlers │ │ ├── workers/ │ │ │ ├── transcription.worker.ts # Whisper API integration │ │ │ ├── analysis.worker.ts # Claude AI analysis pipeline │ │ │ └── embedding.worker.ts # OpenAI embedding + pgvector │ │ ├── queues/ │ │ │ ├── queue.ts # BullMQ queue definitions │ │ │ └── producer.ts # Job producers │ │ ├── db/ │ │ │ ├── schema/ # Postgres table definitions │ │ │ ├── migrations/ # SQL migration files │ │ │ └── queries/ # Typed DB query functions │ │ ├── redis/ │ │ │ ├── pubsub.ts # Redis pub/sub client │ │ │ └── cache.ts # Redis cache utilities │ │ ├── ai/ │ │ │ ├── whisper.ts # Whisper API wrapper │ │ │ ├── claude.ts # Claude API + tool definitions │ │ │ └── embeddings.ts # Embedding generation │ │ └── config/ # Env config, constants │ └── Dockerfile │ ├── shared/ # Shared TypeScript types │ └── src/ │ ├── types/ # Session, Transcript, Intelligence types │ └── schemas/ # Zod validation schemas │ ├── docker-compose.yml # Full local dev stack ├── docker-compose.prod.yml # Production overrides ├── .env.example # Environment variable template └── README.md

# 5. Database Schema Design

## 5.1 Core Tables

PostgreSQL is the primary data store. The pgvector extension is installed to support vector similarity search on transcript embeddings.

-- Sessions: top-level container for a recording session CREATE TABLE sessions ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), user_id UUID NOT NULL REFERENCES users(id), title TEXT, status TEXT DEFAULT 'active', -- active ¦ ended ¦ archived started_at TIMESTAMPTZ DEFAULT NOW(), ended_at TIMESTAMPTZ, metadata JSONB DEFAULT '{}' ); -- Transcript segments: individual ~3s transcribed chunks CREATE TABLE transcript_segments ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), session_id UUID NOT NULL REFERENCES sessions(id) ON DELETE CASCADE, text TEXT NOT NULL, start_time FLOAT NOT NULL, -- seconds from session start end_time FLOAT NOT NULL, confidence FLOAT, speaker_id TEXT, -- for future diarization created_at TIMESTAMPTZ DEFAULT NOW() ); -- Embeddings for semantic search (pgvector) CREATE TABLE segment_embeddings ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), segment_id UUID NOT NULL REFERENCES transcript_segments(id), embedding VECTOR(1536), -- OpenAI text-embedding-3-small model TEXT DEFAULT 'text-embedding-3-small' ); CREATE INDEX ON segment_embeddings USING ivfflat (embedding vector_cosine_ops); -- AI intelligence results per segment CREATE TABLE intelligence_results ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), segment_id UUID NOT NULL REFERENCES transcript_segments(id), sentiment FLOAT, -- -1.0 (negative) to 1.0 (positive) sentiment_label TEXT, -- positive ¦ neutral ¦ negative ¦ urgent named_entities JSONB, -- [{ text, type, confidence }] action_items JSONB, -- [{ text, owner, priority }] anomaly_flag BOOLEAN DEFAULT FALSE, anomaly_reason TEXT, raw_response JSONB, -- full Claude response created_at TIMESTAMPTZ DEFAULT NOW() );

# 6. API Design

## 6.1 REST Endpoints

| Method | Endpoint | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/auth/register | None | Register new user account |
| POST | /api/auth/login | None | Login, returns JWT + refresh token |
| POST | /api/sessions | JWT | Create new recording session |
| GET | /api/sessions | JWT | List user's sessions (paginated) |
| GET | /api/sessions/:id | JWT | Get session with full transcript |
| PATCH | /api/sessions/:id | JWT | Update session title / status |
| DELETE | /api/sessions/:id | JWT | Delete session and all data |
| GET | /api/sessions/:id/intelligence | JWT | Get aggregated intelligence for session |
| POST | /api/sessions/:id/search | JWT | Semantic search within session transcript |
| GET | /api/sessions/:id/export | JWT | Export session as JSON / text |

## 6.2 WebSocket Events

| Direction | Event | Payload / Description |
| --- | --- | --- |
| Client → Server | session:start | { sessionId } — begin recording session, subscribe to Redis channel |
| Client → Server | audio:chunk | Binary PCM data — raw audio buffer from AudioWorklet |
| Client → Server | session:end | { sessionId } — finalize session, flush queue |
| Server → Client | transcript:segment | { id, text, startTime, endTime, confidence } — new transcript chunk |
| Server → Client | intelligence:update | { segmentId, sentiment, entities, actions, anomalyFlag } — AI analysis |
| Server → Client | session:status | { status, queueDepth, latencyMs } — processing health metrics |
| Server → Client | error | { code, message } — error event with actionable code |

# 7. Phased Build Roadmap

The project is divided into four phases. Each phase results in a functional, demonstrable milestone — so you always have something to show.

| Phase | Focus | Key Deliverables | Duration |
| --- | --- | --- | --- |
| Phase 1 | Foundation & Auth | Monorepo setup, Docker Compose, Postgres + Redis running, JWT auth API, basic React shell with login/register | Weeks 1–3 |
| Phase 2 | Real-Time Audio Pipeline | WebAudio capture, WebSocket gateway, BullMQ + Whisper worker, live transcript rendering on dashboard | Weeks 4–7 |
| Phase 3 | AI Intelligence Layer | Claude analysis worker, sentiment/entity/action extraction, real-time intelligence panels, pgvector semantic search | Weeks 8–13 |
| Phase 4 | Polish, Scale & Deploy | Session history, export, Docker prod build, AWS deployment, performance tuning, README + demo video | Weeks 14–18 |

## Phase 1 — Foundation & Auth  (Weeks 1–3)

- Initialize monorepo with pnpm workspaces: client/, server/, shared/

- Configure Docker Compose: postgres, redis, server, client services

- Design and run initial Postgres migrations (users, sessions tables)

- Build JWT authentication: register, login, refresh token rotation

- Build React shell: routing (React Router), auth context, login/register pages

- Shared Zod schemas for request/response validation

- ESLint + Prettier + Husky pre-commit hooks configured

## Phase 2 — Real-Time Audio Pipeline  (Weeks 4–7)

- Browser: AudioWorklet processor for 16kHz PCM capture

- Browser: WebSocket client with binary frame support and reconnection

- Server: WebSocket gateway — session management, audio chunk buffering

- Server: BullMQ queue setup — transcription job producers and consumers

- Worker: Whisper API integration — audio buffer → transcript segment

- Server: Redis pub/sub — broadcast transcript segments to connected clients

- Frontend: Live transcript feed component with auto-scroll

- Frontend: Session controls (start, pause, end) with real-time status indicators

## Phase 3 — AI Intelligence Layer  (Weeks 8–13)

- Worker: Claude analysis pipeline with structured tool-use output

- Worker: Sentiment scoring, named entity extraction, action item detection

- Worker: Anomaly detection (configurable keyword/pattern triggers)

- Worker: OpenAI embedding generation, pgvector storage and indexing

- REST API: Semantic search endpoint with cosine similarity ranking

- Frontend: Sentiment timeline chart (Recharts line graph)

- Frontend: Named entity panel with type-color coding (person, org, location, medication)

- Frontend: Action items tracker with session summary view

- Frontend: Semantic search bar with highlighted results in transcript

## Phase 4 — Polish, Scale & Deploy  (Weeks 14–18)

- Session history page: list, filter, search past sessions

- Export feature: JSON and plaintext download of transcript + intelligence

- Performance: Redis caching for session intelligence aggregations

- Production Dockerfiles with multi-stage builds

- AWS deployment: RDS (Postgres), ElastiCache (Redis), ECS (server), S3 + CloudFront (client)

- Rate limiting, input sanitization, environment secret management

- Polished README with architecture diagram, setup instructions, demo GIF

- Optional: Speaker diarization, keyword alerting system, multi-session comparison

# 8. AI Pipeline Design

## 8.1 Transcription (Whisper)

Audio is accumulated on the server in 3-second PCM buffers before being sent to Whisper. This balances transcription accuracy (longer context = better accuracy) against latency. The server tracks a rolling offset for each session to correctly timestamp segments.

- Format: 16kHz mono PCM → converted to WAV before Whisper API call

- Model: whisper-1 (cost-effective, excellent accuracy for clean speech)

- Latency target: < 1.5s from audio capture to transcript rendering on client

- Error handling: failed jobs retry up to 3 times with exponential backoff

## 8.2 Claude Intelligence Analysis

Each transcript segment is analyzed by Claude using structured tool-use, ensuring the response is always parseable JSON. The worker maintains a rolling context window of the last ~2000 tokens to give Claude enough context for coherent entity resolution and action tracking across the session.

// Claude tool definition for structured intelligence extraction const intelligenceTool = { name: "extract_intelligence", description: "Extract structured intelligence from a transcript segment", input_schema: { type: "object", properties: { sentiment: { type: "number", description: "Sentiment score from -1.0 (negative) to 1.0 (positive)" }, sentiment_label: { type: "string", enum: ["positive", "neutral", "negative", "urgent", "distressed"] }, named_entities: { type: "array", items: { type: "object", properties: { text: { type: "string" }, type: { type: "string", enum: ["person", "org", "location", "medication", "condition", "date"] }, confidence: { type: "number" } } } }, action_items: { type: "array", items: { type: "object", properties: { text: { type: "string" }, priority: { type: "string", enum: ["low", "medium", "high", "critical"] } } } }, anomaly_flag: { type: "boolean" }, anomaly_reason: { type: "string" } }, required: ["sentiment", "sentiment_label", "named_entities", "action_items", "anomaly_flag"] } };

# 9. Portfolio & Interview Strategy

## 9.1 Why This Project Impresses Employers

| Signal to Employer | How SIGNAL Demonstrates It |
| --- | --- |
| Systems Thinking | Multi-service architecture with clear boundaries: client, gateway, workers, data layer |
| Real-Time Expertise | WebSocket binary streaming, Redis pub/sub, sub-second audio pipeline — hard to fake |
| AI/LLM Fluency | Structured tool-use, prompt engineering, streaming responses, RAG — not just calling an API |
| Database Depth | Schema design, vector indexing, pgvector similarity queries, Redis cache strategies |
| Production Mindset | Docker, retry logic, rate limiting, error codes, environment management, AWS deploy |
| Full-Stack Ownership | You built every layer from AudioWorklet to Postgres schema — end-to-end ownership |
| Relevant Industry | Applicable to defense, healthcare, enterprise ops — hot markets actively hiring in 2026 |

## 9.2 How to Present It

- Lead with the demo: record a 2-minute Loom of the live dashboard in action (audio → transcript → intelligence in real time)

- README architecture diagram: draw the layered architecture with arrows showing data flow

- Quantify: "sub-1.5s audio-to-transcript latency", "processes N concurrent sessions", "vector search across 10K+ segments"

- Talk to tradeoffs: why BullMQ over direct API calls, why Redis pub/sub vs polling, why pgvector vs a separate vector DB

- Mention Phase 4 optional features you built — speaker diarization or keyword alerting shows initiative

## 9.3 Interview Talking Points

- How did you handle backpressure when the BullMQ queue fills up?

- Why did you choose WebSockets over SSE for the real-time layer?

- How does your semantic search compare to LIKE-based full-text search?

- Walk me through what happens when Whisper returns a low-confidence transcription.

- How would you scale this to 10,000 concurrent sessions?

# 10. Recommended Next Steps

| # | Step | Details |
| --- | --- | --- |
| 1 | Set up the monorepo | Create signal/ root, init pnpm workspaces, create client/ + server/ + shared/ packages with tsconfig |
| 2 | Spin up Docker Compose | Write docker-compose.yml with postgres, redis, server, client — verify all services connect |
| 3 | Build auth first | Users table, JWT register/login endpoints, React auth context — this unblocks everything else |
| 4 | Wire up WebSocket skeleton | Simple echo server first — connect from React, send a text message, receive it back |
| 5 | Add AudioWorklet | Capture mic audio in browser, log PCM data to console — validate audio pipeline before adding backend |
| 6 | Build the queue + Whisper worker | BullMQ queue, audio job producer in WS gateway, Whisper worker — test with a static WAV file first |
| 7 | Add Claude analysis worker | Hardcode a transcript segment, run the tool-use call, validate the JSON output before wiring to queue |

Ready to build SIGNAL? Start with Step 1 — the monorepo scaffold. Come back to this blueprint whenever you need to re-orient.